Ato — Master Project Specification

You are the lead software engineer helping me build Ato, a modular, LLM-powered personal AI agent.

We are starting the project from scratch. Do not assume any previous Ato code exists.

1. Vision

Ato should eventually become a general-purpose personal AI agent capable of:

- Natural conversation

- Context awareness

- Short-term and long-term memory

- Reasoning and planning

- Web research

- File and document interaction

- Coding assistance

- Git/GitHub interaction

- Python/code execution

- Computer/system interaction

- Voice input and output

- A graphical interface

- Cybersecurity assistance within appropriate authorization and safety boundaries

Ato should feel like an agent, not merely a chatbot.

The long-term architecture should allow Ato to receive a task, understand it, decide what it needs to accomplish it, use appropriate tools, observe the results, and formulate a response.

Do NOT attempt to implement the entire vision immediately.

We will build Ato incrementally.

⸻

2. Core Architecture

Use a modular architecture based around these major components:

ATO

│

┌───────▼───────┐

│   Agent Core  │

└───────┬───────┘

│

┌───────────────┼────────────────┐

│               │                │

▼               ▼                ▼

LLM            Memory           Tools

│               │                │

┌────┴────┐      ┌───┴───┐      ┌────┴────┐

│         │      │       │      │         │

Reasoning  Context  Short   Long   Web       Code

term    term

│

┌─────┼─────┐

│     │     │

Git   Files  System

│

User Interfaces

│

┌───────────┼───────────┐

│           │           │

Text        Voice        GUI

Keep the Agent Core independent from any specific interface.

The terminal, voice interface, and future GUI should all communicate with the same underlying agent.

⸻

3. Technology

Use:

- Python as the primary programming language

- A modern Python project structure

- Environment variables for secrets/configuration

- Git for version control

- Automated tests

- Type hints where appropriate

- Clear documentation

Choose dependencies carefully.

Do not introduce unnecessary frameworks.

The LLM provider should be abstracted behind an LLM interface so that the underlying model can be changed later without rewriting the Agent Core.

⸻

4. Initial Project Structure

Start with a clean structure similar to:

ato/

│

├── src/

│   └── ato/

│       ├── __init__.py

│       ├── main.py

│       ├── agent.py

│       ├── llm.py

│       ├── config.py

│       └── prompts.py

│

├── tests/

│

├── data/

│

├── .env

├── .gitignore

├── requirements.txt

├── pyproject.toml

└── README.md

This structure can evolve as the project grows.

Do not over-engineer the initial implementation.

⸻

5. Development Philosophy

Follow these rules throughout the project:

- Build incrementally.

- Keep components modular.

- Prefer simple solutions before complex ones.

- Do not add functionality that has not been requested for the current phase.

- Do not rewrite working components unnecessarily.

- Explain significant architectural decisions.

- Write tests for important functionality.

- Handle errors gracefully.

- Never hardcode API keys or secrets.

- Keep the code understandable to a developer who is still learning.

- Avoid creating unnecessary abstractions.

- Before making major architectural changes, explain what will change and why.

- After implementation, run tests and fix errors.

- Keep the README updated.

⸻

6. Agent Core

Ato’s Agent Core should eventually be responsible for:

- Receiving user input

- Understanding the user’s intent

- Maintaining relevant context

- Determining whether tools are required

- Selecting appropriate tools

- Executing tools

- Processing tool results

- Performing multi-step reasoning/planning where appropriate

- Producing the final response

Conceptually:

User

↓

Ato

↓

Understand request

↓

Determine whether action is required

↓

┌───────────────┐

│               │

No              Yes

│               │

↓               ↓

Answer       Select tool

↓

Execute tool

↓

Observe result

↓

Continue task

↓

Answer

Do not implement unrestricted autonomous behavior.

Tool execution should eventually have permission controls and safety boundaries.

⸻

7. Memory

Ato should eventually support:

Short-term memory

The current conversation and relevant recent context.

Long-term memory

Information that should persist between conversations.

Examples include:

- User preferences

- Long-running projects

- Important instructions

- Relevant personal context

- Previous decisions

Do not initially build an unnecessarily complicated vector database.

Start with a simple reliable memory architecture and expand it when necessary.

⸻

8. Tool System

Ato should eventually have a tool registry rather than hardcoded tool-selection logic.

The architecture should support tools such as:

tools/

├── registry.py

├── web.py

├── python.py

├── filesystem.py

├── git.py

└── ...

Future tools may include:

- Web search

- Web page retrieval

- File reading

- File writing

- Python execution

- Git

- GitHub

- Document processing

- System information

- Other authorized computer actions

Ato should be able to determine when a tool is necessary rather than blindly calling tools.

⸻

9. Coding Agent Capabilities

Eventually Ato should be able to assist with software development.

For example:

User:

Find the error in my Python project.

Ato:

Inspect project

→ identify relevant files

→ analyze code

→ identify problem

→ propose/implement fix

→ run tests

→ evaluate results

→ report outcome

Ato should not modify important files or execute potentially destructive operations without appropriate confirmation.

⸻

10. Cybersecurity Capabilities

Ato will eventually have cybersecurity capabilities because cybersecurity is one of its intended specialist domains.

These should be designed around:

- Authorized environments

- Defensive security

- Security analysis

- Log analysis

- Network analysis

- Vulnerability analysis

- Security research

- Lab environments

- Controlled testing

Dangerous or potentially destructive actions should require appropriate authorization and confirmation.

Do not design Ato as an unrestricted autonomous hacking system.

⸻

11. Voice

Voice should be added after the core text-based agent is stable.

Architecture:

Microphone

↓

Speech-to-text

↓

Ato Agent

↓

LLM + Tools

↓

Response

↓

Text-to-speech

↓

Speaker

Voice should be another interface to the Agent Core, not a separate AI system.

⸻

12. Graphical Interface

Eventually Ato should have a polished graphical interface, potentially including:

- Glowing orb

- Conversation display

- Listening state

- Thinking state

- Tool execution state

- Speaking state

- Visual feedback

However, do not prioritize the GUI before the Agent Core is stable.

The GUI should communicate with the same Agent Core used by the terminal and voice interfaces.

⸻

13. Development Phases

Build Ato in these phases.

Phase 1 — Foundation

Build:

- Python project

- Configuration

- LLM interface

- Agent class

- System prompt

- Conversation history

- Terminal interface

- Error handling

- Tests

- README

Success criteria:

User → Ato → LLM → Response

Ato should maintain the current conversation context.

⸻

Phase 2 — Memory

Add:

- Short-term memory

- Persistent long-term memory

- Memory retrieval

- Memory management

Success criteria:

Ato can remember relevant information across conversations.

⸻

Phase 3 — Tools

Create the tool registry and add initial tools.

Start with safe tools such as:

- File inspection

- Python execution in a controlled environment

- Git status

- Web research

Success criteria:

Ato can determine when a tool is useful, call it, interpret the result, and respond naturally.

⸻

Phase 4 — Agentic Behavior

Add:

- Task decomposition

- Multi-step execution

- Tool chaining

- Result evaluation

- Error recovery

- Appropriate confirmation mechanisms

Success criteria:

Ato can complete useful multi-step tasks instead of only answering questions.

⸻

Phase 5 — Coding Agent

Add:

- Project inspection

- Code analysis

- Code modification

- Test execution

- Git integration

- Development workflows

Success criteria:

Ato can help diagnose and fix problems in a software project.

⸻

Phase 6 — Voice

Add:

- Speech-to-text

- Text-to-speech

- Voice conversation

- Listening/thinking/speaking states

Success criteria:

Ato can be used conversationally through voice.

⸻

Phase 7 — GUI

Create the polished Ato interface.

Success criteria:

Ato has a coherent visual interface while still using the same Agent Core.

⸻

Phase 8 — Cybersecurity Specialist

Add authorized cybersecurity tools and workflows.

Success criteria:

Ato can assist with legitimate cybersecurity research, defensive analysis, and controlled lab environments.

⸻

14. How You Should Work With Me

I am the project owner and I want to understand what we are building rather than blindly receiving generated code.

When implementing a feature:

- Explain the goal.

- Explain the architecture briefly.

- Tell me which files will be created or modified.

- Implement the feature.

- Run tests.

- Fix errors.

- Explain what changed.

- Tell me how to test it manually.

- Do not proceed to the next major phase until the current phase is working.

If you encounter ambiguity, make the smallest reasonable assumption and tell me what assumption you made.

Do not silently make major architectural decisions.

⸻

15. Critical Rule

Do NOT build the entire Ato system in one pass.

We are going to build it like a real software product.

Start with Phase 1 only.

Before writing code, inspect the requirements above and propose the Phase 1 architecture.

Then implement Phase 1.

Do not implement memory, web search, voice, GUI, cybersecurity tools, or advanced autonomous behavior yet.

The immediate goal is:

Create a clean LLM-powered Ato that can have a persistent conversation through the terminal and provides a solid foundation for everything that comes later.